Guide 2. APT Project Development

Capstone Course

1. APT Project Progress Summary

Below, you will find various fields that you must fill out with the requested information.

| APT Project Progress Summary | During Phase 2, progress was made on the planning and design of NexoHardware. The Gantt chart and WBS were updated, and the Requirements Specification Document (RSD), use cases, TO-BE processes, risk and RACI matrices, mockups, and System Architecture Document were developed. This defined the modules, roles, requirements, processes, database, and architecture necessary for future implementation. In addition, inconsistencies between the documents were corrected, and the project completion date was adjusted to December 10. |
| --- | --- |
| Objectives | The project objectives remained unchanged, as they continue to focus on developing a web-based platform for sales, inventory, orders, payments, and reporting for NexoHardware. |
| Methodology | A waterfall work methodology is maintained, dividing activities among the team members and periodically reviewing progress according to the Gantt Chart. Responsibilities will be distributed related to coordination and analysis, backend and database development, frontend development, testing, and documentation. |
| Evidence of Progress | The updated Gantt Chart, use cases, BPMN diagrams, mockups, risk and RACI matrices, System Architecture Document, Project Charter, requirements sheet, Gantt Chart depending on the methodology, WBS-Costs, SRS Document, Extended Use Case Document, and full system mockups will be presented as evidence. |
| 2. Monitoring the Work Plan |

| Plan de Trabajo |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Activities | Resources | Duration of the activity | Person in Charge | Comments | Progress Status | Settings |
| IT Project Management | Project Charter, Gantt Chart, WBS, Risks, and RACI | Google Drive, Docs, and Sheets | August 7–August 20 | Ignacio and Gabriel | It was necessary to review dates and responsibilities. | Completed |  |
| Analysis and Design | ERS, use cases, BPMN, mockups, and DAS | Templates, layout tools, and project documents | August 21–September 11 | Both members | Differences were detected between some documents. | Tight |  |
| Database and Environment | Environment Configuration, Tables, Queries, and Procedures | IDE, Git, and PostgreSQL | September 4–September 22 | Gabriel, with support from Ignacio | The scripts must conform to the relational model. | Not Started |  |
| Software Development | Store, inventory, orders, administration, and reports | IDE, REST API, PostgreSQL, Mercadopago Sandbox, and SMTP | September 9–November 19 | Ignacio and Gabriel | This is the longest phase of the project. | Not Started |  |
| Software Quality | Test environment, functional testing, and user testing | Test cases and test environment | October 26–December 3 | Gabriel, with support from Ignacio | It depends on having stable modules. | Not Started |  |
| Implementation and Closure | Migration, training, manuals, and closing report | Server, manuals, and finished system | November 9–December 10 | Both members | It depends on when development and testing are completed. | Not Started |  |

3. Adjustments Based on Monitoring

Go into more detail regarding the observations in your work plan. Analyze the planned activities and identify which factors facilitated or hindered the plan’s implementation. Explain how you addressed—and/or will address—the obstacles. Finally, describe the adjustments you made to the work plan based on this analysis.

Factors that have facilitated and/or hindered the development of work plan: A: The project’s progress has been facilitated by good communication within the team, the distribution of tasks, the use of shared documents, and planning using the Gantt chart and the WBS. The main challenges have been coordinating academic schedules, maintaining consistency across different documents, and adjusting the scope to meet the deadline. To address these issues, we jointly reviewed the documentation, corrected inconsistencies, redistributed tasks, and prioritized the system’s essential functions. In addition, we incorporated periodic reviews to identify delays and set aside sufficient time for final testing and corrections.

Activities that have been scaled back or eliminated: Indicate any adjustments you made to your work plan or activities you eliminated, and explain why you did so. If your work plan did not require—and does not require—any adjustments, explain this decision based on the factors that have enabled you to carry it out as planned. A: The main activities were not eliminated, but the schedule was adjusted to complete the project by December 10. Tasks were also redistributed among team members, and some deadlines were rescheduled to prioritize development, testing, and bug fixes. In addition, JWT was replaced with a secure session system featuring role-based access control, while maintaining the authentication features outlined in the project.

Activities you haven't started or that are behind schedule: If you have not yet begun any activities or if they are behind schedule according to your plan, please explain why you have been unable to meet those deadlines and what strategies you will use to make progress on those activities without affecting your APT project. A: Development of the system has not yet begun and is behind schedule because more time than anticipated was spent completing and correcting the project documentation and diagrams. To make up for lost time, development will begin in modules, prioritizing the catalog, shopping cart, inventory, and order management. In addition, tasks will be distributed among team members, and progress will be reviewed weekly to meet the December 10 deadline.